TRACE-LOOP

Technical & Non-Technical Requirements + SOP

IEEE YESIST12 2026 · Blockchain Lifecycle Passport for Used Laptops

Version 1.0  |  Team Lead Approved  |  Confidential

# Section 0 — Project Scope & Philosophy

Trace-Loop V1 covers the reverse economy of used laptops only — from first buyer registration to CPCB-registered recycler endpoint. It is a trust and verification layer, not a marketplace or transactional platform.

Mobile phones, tablets, desktops, and all other electronics are explicitly out of scope for V1.

⚠ The strongest framing: Trace-Loop does not restrict the resale market — it creates a verified lane within it.

Core design principles (non-negotiable across all pillars):

✓  Append-only, tamper-evident records

✓  Multi-party consent at each transfer stage

✓  Buyer-to-buyer direct transfer blocked at protocol level, not policy level

✓  Every transfer must pass through an authorized verifiable node

✓  PII stored off-chain only — on-chain stores cryptographic hash

# Section 1 — Party Types & Role Definitions

All parties in the Trace-Loop ecosystem are classified into the following roles. These are locked — no additions without team lead written approval.

## 1.1 Complete Role Enum

FIRST_BUYER

BUYER

RESELLER

VERIFIABLE

RECYCLER

ADMIN

## 1.2 Role Definitions & Permissions

### FIRST_BUYER

The original purchaser of the device from a brand-authorized or retail store. This is the most critical role — the entire chain's legitimacy is anchored here.

Permissions:

✓  Register a device into Trace-Loop

✓  Declare hardware changes at registration

✓  Initiate transfer to VERIFIABLE only (never directly to BUYER or RESELLER)

✗  Cannot stamp/verify a device

✗  Cannot transfer directly to another buyer

KYC Requirements at Registration:

- Phone number — OTP verified

- Aadhaar number — last 4 digits + name match

- Purchase proof — mandatory. Accepted formats:

  - GST invoice / retail bill (PDF or image)

  - Brand warranty registration confirmation email

  - Authorized dealer purchase receipt

⚠ Purchase proof is the top requirement for FIRST_BUYER. Without it, device cannot be registered. No exceptions.

### BUYER

Any subsequent purchaser after the first resale. Does not need to prove original purchase but must be KYC verified.

Permissions:

✓  Receive a verified device

✓  Initiate transfer to VERIFIABLE only

✗  Cannot stamp/verify a device

✗  Cannot register a new device as FIRST_BUYER

✗  Cannot transfer directly to another buyer

KYC Requirements at Registration:

- Phone number — OTP verified

- Aadhaar number — last 4 digits + name match

### RESELLER

A business entity that trades in verified used laptops. Must be formally onboarded — no self-registration.

Permissions:

✓  List verified devices available for sale

✓  Receive devices from VERIFIABLE

✓  Transfer devices to VERIFIABLE for next-stage verification

✗  Cannot stamp/verify a device

✗  Cannot register a new device as FIRST_BUYER

KYC Requirements at Registration:

- Phone number — OTP verified

- Aadhaar number of proprietor/director

- GST registration number — mandatory

- Business proof — trade license or shop establishment certificate

⚠ Reseller KYC is the strictest among buyer-side roles. GST number is non-negotiable.

### VERIFIABLE

Brand-authorized service centers (Dell, HP, Lenovo, Asus etc.). The only party that can stamp a device as verified. Onboarded personally by team — absolutely no self-registration.

Permissions:

✓  Perform device verification — check serial, config, hardware

✓  Issue verified stamp to ledger

✓  Cross-reference manufacturer serial database

✓  Flag device as stolen/disputed

✗  Cannot register a device as a buyer

✗  Cannot transfer ownership

KYC Requirements at Registration:

- Brand authorization code — from Dell/HP/Lenovo etc.

- Authorized service center ID

- Physical address verification

- Manual admin approval — no automated onboarding

⚠ VERIFIABLE onboarding is done in-person by team. This is a trust-critical step.

### RECYCLER

CPCB-registered e-waste recycling facilities. Represent the terminal node of the lifecycle chain.

Permissions:

✓  Receive devices for end-of-life processing

✓  Mark device as RECYCLED — terminal state

✗  Cannot verify, transfer, or register devices

KYC Requirements at Registration:

- CPCB registration number — mandatory, validated at onboarding

- Facility address and state pollution board certification

- Manual admin approval

⚠ RECYCLED is a terminal state. No further actions possible on a recycled device.

### ADMIN

Internal team role only. Not exposed to external parties.

Permissions: Full system access. Approves VERIFIABLE and RECYCLER onboarding. Cannot be self-assigned.

# Section 2 — Device State Machine

The following states are the only valid states a device can hold. The state machine is enforced at the smart contract level — not application level.

## 2.1 Valid States

REGISTERED → VERIFIED → TRANSFERRED → VERIFIED → TRANSFERRED → ... → RECYCLED

Additionally:

Any state → DISPUTED (can be raised by any party at any point)

Any state → EXPORTED (terminal, treated same as RECYCLED)

## 2.2 State Transition Rules

| From State | To State | Who Can Trigger | Condition |
| --- | --- | --- | --- |
| — | REGISTERED | FIRST_BUYER | Valid KYC + purchase proof |
| REGISTERED | VERIFIED | VERIFIABLE | Serial check + config match |
| VERIFIED | TRANSFERRED | VERIFIABLE | After stamp issued |
| TRANSFERRED | VERIFIED | VERIFIABLE | New transfer initiated |
| Any | DISPUTED | Any party | Dispute raised with reason |
| TRANSFERRED | RECYCLED | RECYCLER | CPCB-registered recycler only |
| Any | EXPORTED | ADMIN | Device confirmed exported |

## 2.3 Blocked Transitions (Protocol Level)

✗  REGISTERED → TRANSFERRED (skip verification — blocked)

✗  TRANSFERRED → TRANSFERRED (buyer to buyer — blocked)

✗  VERIFIED → RECYCLED (must transfer first — blocked)

✗  RECYCLED → Any (terminal state — blocked)

✗  EXPORTED → Any (terminal state — blocked)

# Section 3 — Device Identity Standard

The device ID is the spine of the entire system. All three pillars must use this format identically.

## 3.1 Device ID Format

TL-{BRAND_CODE}-{SERIAL}

Examples:

TL-DL-XYZ123456    (Dell device)

TL-HP-ABC789012    (HP device)

TL-LN-PQR345678    (Lenovo device)

## 3.2 Brand Codes

| Brand | Code |
| --- | --- |
| Dell | DL |
| HP | HP |
| Lenovo | LN |
| Asus | AS |
| Acer | AC |
| Apple | AP |
| MSI | MS |
| Samsung | SG |

## 3.3 Hashing Standard

- All PII (buyer name, phone, Aadhaar) stored off-chain

- On-chain stores SHA-256 hash of identity only

- Device serial stored in hashed form on-chain, raw in off-chain DB

- Hardware config stored as JSON off-chain, hash on-chain

# Section 4 — Shared API & Event Standards

## 4.1 API Response Envelope

All three pillars must return responses in this exact format. No exceptions.

{

"status": "success" | "error",

"code": 200,

"data": {},

"error": null | { "message": "...", "field": "..." },

"timestamp": "ISO8601-UTC",

"traceloop_version": "v1"

}

## 4.2 Event Log Format

Every action across all pillars writes to the same event log. This feeds the blockchain ledger.

{

"event_id": "uuid-v4",

"device_id": "TL-DL-XYZ123",

"event_type": "REGISTERED|VERIFIED|TRANSFERRED|DISPUTED|RECYCLED|EXPORTED",

"actor_id": "uuid-v4",

"actor_type": "FIRST_BUYER|BUYER|RESELLER|VERIFIABLE|RECYCLER|ADMIN",

"timestamp": "ISO8601-UTC",

"metadata": {}

}

## 4.3 HTTP Error Codes

| Code | Meaning | When to Use |
| --- | --- | --- |
| 200 | Success | All successful responses |
| 400 | Bad Request | Missing or malformed input |
| 401 | Unauthorized | Not logged in / token expired |
| 403 | Forbidden | Role does not have permission |
| 409 | Conflict | Wrong state transition attempted |
| 422 | Unprocessable | KYC validation failed |
| 500 | Server Error | Internal failures |

# Section 5 — Technical Requirements Per Pillar

## Pillar 1 — Blockchain & Ledger Layer

Owner: Person A  |  Core responsibility: Smart contracts, chain, device history

| Requirement | Specification |
| --- | --- |
| Chain | Ethereum testnet (Ganache/Sepolia) OR Hyperledger Fabric — team decision before dev starts, locked |
| Smart contract language | Solidity (Ethereum) or Go chaincode (Fabric) |
| State machine enforcement | At smart contract level — invalid transitions must revert with error code |
| Minimum callable functions | registerDevice() · verifyDevice() · transferDevice() · getDeviceHistory() · markRecycled() · raiseDispute() |
| Blocked function enforcement | transferDevice() without prior verifyDevice() in current cycle must revert |
| Hash standard | SHA-256 for all off-chain data hashed on-chain |
| Minimum deliverable | One full device lifecycle demonstrable end-to-end on testnet |
| Demo requirement | Show one rejected invalid state transition (e.g. buyer-to-buyer attempt) |

## Pillar 2 — Identity & Access Layer

Owner: Person B  |  Core responsibility: KYC, roles, verifier network, fraud signals

| Requirement | Specification |
| --- | --- |
| Auth method | JWT tokens, expiry 24h, refresh token 7 days |
| Role enforcement | Middleware level — every route protected. Application level is insufficient. |
| FIRST_BUYER KYC | Phone OTP + Aadhaar last 4 + purchase proof upload (PDF/image) — all three mandatory |
| BUYER KYC | Phone OTP + Aadhaar last 4 |
| RESELLER KYC | Phone OTP + Aadhaar + GST number + business proof upload |
| VERIFIABLE onboarding | Brand auth code + service center ID + manual admin approval — no self-serve |
| RECYCLER onboarding | CPCB registration number + manual admin approval |
| Transfer velocity flag | >2 transfers out from same account in 30 days → flagged for review |
| Device count threshold | >3 active devices under one BUYER account → auto-flag for reseller review |
| Dispute mechanism | Any party can raise dispute against device ID — permanently attached to history |
| Minimum deliverable | Role-based auth working. VERIFIABLE can stamp. BUYER cannot. Show one rejected call. |

## Pillar 3 — Device Intelligence & Compliance Layer

Owner: Person C  |  Core responsibility: Device profiles, hardware logs, compliance checks

| Requirement | Specification |
| --- | --- |
| Device profile fields | serial_id · brand · original_config · current_config · change_log[] · current_owner_hash · status · stamp_history[] |
| Hardware change log | Append-only array — no deletion, no edit. Each entry: {component, change_type, timestamp, declared_by} |
| Stamp validity rule | Verification stamp linked to specific config state. New hardware change invalidates prior stamp — re-verification required |
| Manufacturer lookup | Mock API acceptable for submission — must return original config given serial number. Architecture must support real API. |
| CPCB validation | Recycler CPCB registration number checked at onboarding — not at transfer time |
| Refurbisher validation | CPCB refurbisher registration checked at onboarding if applicable |
| Export event handler | Device flagged as exported → terminal state EXPORTED, same as RECYCLED. Admin-triggered. |
| Minimum deliverable | Device profile created on registration. Hardware change log appendable. One mock manufacturer serial lookup working. |

# Section 6 — Standard Operating Procedure (SOP)

## 6.1 Before Writing Any Code — Team Lead Checklist

The following must be confirmed and signed off by all team members before development starts:

✓  Device ID format confirmed (Section 3)

✓  Party type enum confirmed (Section 1)

✓  State machine confirmed (Section 2)

✓  Blockchain chain choice locked (Ethereum vs Fabric)

✓  API response envelope confirmed (Section 4)

✓  Each person has read this document fully

✓  Each person has confirmed their pillar ownership in writing (WhatsApp/email OK)

⚠ No code before all seven items above are checked. This is not optional.

## 6.2 Git & Code Standards

- main branch is protected — no direct commits

- Each pillar works on its own branch: pillar-1, pillar-2, pillar-3

- Pull requests require team lead review before merge

- All code comments in English

- Variable naming: camelCase for JS/TS, snake_case for Python — consistent within each file

- No mixed naming conventions within a single file

- .env file for all secrets — never hardcoded, never committed to repo

- .env.example committed with placeholder values

## 6.3 During Development — Weekly Sync

- Every Sunday, 30 minutes minimum

- Each person demos progress against their minimum deliverable

- Any change to shared standards (Sections 1-4) requires team lead approval before implementation

- Blockers raised within 24 hours of being discovered — not held until Sunday sync

- If a design decision affects another pillar, inform that pillar owner same day

## 6.4 Submission Deliverables — Each Pillar

Every pillar must produce the following for submission:

✓  One architecture diagram showing internal components and connections to other pillars

✓  Documented minimum deliverable with working demo (screen recording acceptable)

✓  README for their pillar: what it does, how to run it, what the demo shows

⚠ Team lead produces the integration document showing all three pillars connecting. Team lead writes the root README.

## 6.5 Submission Deliverables — Team Lead

✓  Integration architecture diagram — full system, all three pillars

✓  Root README — project overview, setup, team, IEEE abstract link

✓  Compliance summary — DPDP, E-Waste Rules 2022, GST — one page

✓  Demo video — end-to-end device lifecycle, 3-5 minutes

# Section 7 — Compliance & Legal Summary

| Area | Status | Action Required |
| --- | --- | --- |
| E-Waste Rules 2022 | Aligned | Recycler and refurbisher must be CPCB-registered — validate at onboarding |
| DPDP Act 2023 | Managed | PII off-chain only. On-chain hash only. Explicit consent at every onboarding step. |
| Blockchain legal validity | Valid | IT Act 2000 recognizes electronic records. Ledger stamps are legally admissible. |
| GST on fees | Applicable | 18% GST on platform/commission fees. Register when revenue begins. |
| CPCB recycler validation | Critical | Hard requirement. Non-CPCB recycler endpoint = non-compliant. Block at protocol. |
| Right to erasure vs ledger | Managed | Delete PII from off-chain DB. On-chain hash becomes meaningless without it. |
| Buyer-to-buyer transfer | Blocked | Protocol-level block. Not policy. Smart contract rejects invalid transitions. |
| Stolen device checks | Partial | Manufacturer serial DB cross-reference at verification. CEIR for phones in future. |
| Export/cross-border | Acknowledged | Export = terminal state EXPORTED. Admin-triggered. Out of scope for V1 automation. |

Trace-Loop · IEEE YESIST12 2026 · Version 1.0 · Team Lead Approved